# Project Plan (Development Team: CENT)

## Team Members

Calum McLellan (calum.mclellan@uni-konstanz.de)

Emanuel Deschler (emanuel.deschler@uni-konstanz.de)

Niklas Spitzer (niklas.spitzer@uni-konstanz.de)

Tino Klingebiel (tino.klingebiel@uni-konstanz.de)

## Member Responsibilities

Project Manager: Calum McLellan

Test Manager: Emanuel Deschler

Documentation Manager: Niklas Spitzer

Software Support/Library Expert: Tino Klingebiel

## Drawing Library

yFiles ([www.yworks.com](http://www.yworks.com))

## Project organization and development methodology

*Agile Unified Process*

## Milestones

30.04.2013: Project plan completed

10.05.2013: Requirements document completed

24.05.2013: Design document completed

14.06.2013: Prototype completed

28.06.2013: Tests documented and first test run completed

12.07.2013: Release candidate ready

18.07.2013: Final product completed and demonstration ready

## Progress Tracking

Excel

## Issue Tracking and Revision Control

github (https://github.com/)